**Group 1: instructED Sprint 2**

**Meeting Minutes 10/19/20**

**CSCI-P465/565 (Software Engineering I)**

**Meeting Attendees**

**Andrew Jedlicka**

**Shaun Trimm**

**Kevin Cao**

**Blake Miller**

**Disha Talreja**

**General Meeting Info**

**Meeting Purpose:**Demo and review sprint 2 and discuss sprint 3

**Start Time:** 1:01

**Stop Time:**1:17

**Old Business**

**Action Item Status:**Login and registration complete, new color scheme selected, sprint 2 dashboard near complete

**New Business**

**Discussions Summary:** Demoed the project, showed the instructor, student, and admin views along with the navbar and classes in the drawer. Discussed changes made to login, reviewed the Login with Facebook button and determined that needed to be updated to work again. Answered a couple questions about the widget view and class views and determined a few things that need to be done before next sprint is over. Discussed sprint 3 and the submissions and grading deliverable along with the search deliverable in sprint 4.

**Decisions Summary:** Decided to finish sprint 3 early to get working on sprint 4. Decided to implement buttons for each of the assignment and announcement views.   
  
**New Action Items:** Sprint 3 – whole team, Facebook login – Kevin, Assignment and Announcement buttons – Andrew